Protokoll Nr.

|  |  |
| --- | --- |
|  |  |
| Thema/Anlass: | Übergabe Requirements |
| Datum: | 21/12/2017 |
| Zeit: | Uhrzeitangabe (13:00 – 15:00) |
| Ort: | FHNW Campus Brugg Windisch |
| Teilnehmende: | Roland Mosimann,  Patrick Wigger,  Andreas Hueni |
|  |  |
| Protokoll: | Patrick Wigger |
|  |  |
| Protokollkopie an: | Alle Teilnehmer |
|  |  |

**Traktandenliste**

|  |  |  |
| --- | --- | --- |
| **Traktanden** | | **Wer** |
| 1. | Handover of finished userstories (prioritized) 45’ | R. Mosimann, P. Wigger |
| 2. | Open issues, (15 min) | R. Mosimann, P. Wigger |
| 3. | Prioritize leftover tasks (30 min) | R. Mosimann, P. Wigger |

|  |  |  |  |
| --- | --- | --- | --- |
| **Protokollpunkte** | | **Wer** | **Termin** |
|  | Manual should contain  - how should device be configured to be able to connect with app.  - Technical details (eg. how is calib file linked with SD-Card)  - How select works  - how many Measurements can be drawn (hardcoded preset) | Patrick, Roland | End of Project |
|  | Problem: Manual Measurement -> no new ID,  Roland and Patrick send an Email to Andreas Burkhard | Patrick, Roland | 31.12.17 |
|  | **Tasks have been prioritized as following, Goal is to fulfill (at least) all Prio 1 tasks**  **Prio1**  - Documentation  - Test  - Website  - Plakat  - GreenText - Kick System Time  - Buttons for Measurement  - Livemeasurement soll data speichern können  - ID für manual Measurement  - WR2 Checkbox  - Daten verifizieren, Indices verifizieren  - Set Intergration Max Time Button not needed  -Set Interval Time between measurements: Button - Set Integration Time – Button work  - Reflectance not shown when multiple Measurements are (ID2 Problem)  - Tooltip with x = match to 2 digits after comma, y = match to 4 digits after comma, ID, Type, Timestamp as in treeview, DataFile & SDCard  **Prio 2**  Library Path Setting (Library Path: saved as Property: Do not copy existing library)   * Konsole inside Application * - Current Task * - Extend Zoom * - Radiance splitview * - FloX Adjustment   **Prio 3**   * neue ID für Manual measurements (Hash) * Countdown Timer für nächstes Measurement(?) * - Show on File System -> * What if connection breaks   **Prio 4**  - High contrast Mode  -- show Calib File as Plot  -- Progress bar  **Out of Scope**  - Rest of requirement  - Filtering of Bluetooth devices |  |  |
|  | Roland an Patrick are sending a Jar und valid DataSet to A. Hüeni for testing reasons | Patrick Roland | 22.12.17 |