Protokoll Nr.

|  |  |
| --- | --- |
|  |  |
| Thema/Anlass: | Übergabe Requirements |
| Datum: | 04/01/2018 |
| Zeit: | Uhrzeitangabe (14:00 – 15:00) |
| Ort: | FHNW Campus Brugg Windisch |
| Teilnehmende: | Roland Mosimann,  Patrick Wigger,  Andreas Hueni (Skype) |
|  |  |
| Protokoll: | Patrick Wigger |
|  |  |
| Protokollkopie an: | Alle Teilnehmer |
|  |  |

**Traktandenliste**

|  |  |  |
| --- | --- | --- |
| **Traktanden** | | **Wer** |
| 1. | Handover of finished userstories (prioritized) 45’ | R. Mosimann, P. Wigger |
| 2 | Open Issues | R. Mosimann, P. Wigger |
| 3. | Plan final Handover | R. Mosimann, P. Wigger |

|  |  |  |  |
| --- | --- | --- | --- |
| **Protokollpunkte** | | **Wer** | **Termin** |
|  | The following issues have been solved and are beeing reviewed by A. Hueni  **Prio1**  - Documentation (continued)  - Test (continued)  - Website (not done yet)  - Plakat (not done yet)  **- GreenText (done) - Kick System Time (done)**  **- Buttons for Measurement (done)**  **- Livemeasurement soll data speichern können (done)**  **- ID für manual Measurement (done)**  **- WR2 Checkbox (done)**  **- Daten verifizieren, Indices verifizieren (done)**  **- Set Intergration Max Time Button not needed (done)**  **-Set Interval Time between measurements: Button(done) - Set Integration Time – Button work(done)**  **- Reflectance not shown when multiple Measurements are (ID2 Problem) (done)**  **- Tooltip with x = match to 2 digits after comma, y = match to 4 digits after comma, ID, Type, Timestamp as in treeview, DataFile & SDCard (done)**  **Prio 2**  **Library Path Setting (Library Path: saved as Property: Do not copy existing library) (done)**   * **Konsole inside Application (done)** * **- Current Task (done)** * **- Extend Zoom (done)** * **- Radiance splitview (done)** * ~~- FloX Adjustment~~ **(not done)**   **Prio 3**   * **neue ID für Manual measurements (Hash) (done)** * ~~Countdown Timer für nächstes Measurement(?)~~**(not done)** * ~~- Show on File System ->~~ **(not done)** * ~~What if connection breaks~~ **(not done)**   **Prio 4**  - ~~High contrast Mode~~ **(not done)**  ~~-- show Calib File as Plot~~ (**(not done)**)  -- Progress bar **(done for import, not for Measurement)** | Patrick, Roland |  |
|  | The following issues came up and will be solved new Live-Measurement should clear View in Library-Mode  Calculations are being adjusted so that the outcome matches the outcom done by A. Hueni.  Requirements that were not implemented should be documented. | Patrick  Roland | 16th of January |
|  | Handover of Git repo, Handover of Manual/Documentation  As Andreas Hüni will be absent from the 17th of January until mid March, Roland an Patrick are sending all Documents and the link of the Git repository to A. Hueni until 16th of January 2018.  Andreas Hueni will confirm that he received all documents, this counts as final handover.  Andreas Hueni will send his github username to Patrick and Roland, so that he can be added to the github repository. | Patrick Roland | 16th of January |